# School Management SaaS — Full Validation & Development Master Plan

---

## Context

You are building a multi-tenant school management SaaS targeting the Bangladesh/South Asia market with English + Bangla localization, AI-powered features, and a mobile app for parents. This is a greenfield project in `C:\Users\bhnbi\Music\SaaS`. You are a developer who will own git management, directory creation, and local server testing. Claude handles code generation phase by phase.

---

## Part 1 — First-Principles Validation

### 1.1 Market Size

| Layer | Size | Notes |

|---|---|---|

| Global School Mgmt Software | ~$18B (2025) → $32B (2030) | 12% CAGR |

| South Asia (India + BD + PK) | ~$1.2B addressable | Underpenetrated, high growth |

| Bangladesh specifically | ~$80-120M SAM | 130,000+ institutions, <10% digitized |

| Your realistic SOM (yr 1-3) | $200K–$2M ARR | 50–500 schools at $300-$400/yr avg |

**Why Bangladesh is the right beachhead:** Low existing SaaS penetration, price-sensitive but payment-capable institutions, government digitization push (Digital Bangladesh initiative), English + Bangla is a hard requirement competitors skip, and mobile-first parents are already on bKash/Nagad.

### 1.2 Competition Analysis

| Competitor | Strength | Weakness vs. You |

|---|---|---|

| PowerSchool, Blackbaud | Enterprise-grade | $5K+/yr, no Bangla, US-centric |

| Schoology / Canvas | LMS focus | Not school ops (fees, attendance, admin) |

| Indian players (MySchool, EduPlus) | South Asia pricing | Hindi-first, no Bangla, no Claude AI |

| Local PHP custom systems | Cheap | No SaaS model, no mobile, no AI |

| Shikkha (BD) | Local | Limited features, no AI, poor UX |

**Competitive gap you fill:** Modern stack + Bangla i18n + AI report generation + parent mobile app + per-school theming + affordable SaaS pricing ($25–$40/school/month).

### 1.3 Defensibility (Moats)

1. **Data moat** — Historical grades, attendance, and finance data make switching extremely painful after Year 1.

2. **Language moat** — Full Bangla UI with Unicode fonts is a hard technical requirement most competitors won't bother with.

3. **AI moat** — Auto-generated report cards, performance summaries, and attendance alerts via Claude API are differentiated features no local competitor has.

4. **Network effects (weak but present)** — Parent word-of-mouth within a school community; school-to-school referrals in a district.

5. **Switching costs** — Migrating student records, exam history, and fee receipts to another system is operationally painful.

### 1.4 Risks

| Risk | Mitigation |

|---|---|

| Low willingness to pay | Start freemium (≤50 students free), convert on volume |

| Internet/power unreliability | Offline-capable mobile app with sync |

| Sales cycle is long (school admin buy-in) | Target private schools first; they move faster |

| Copycat by a funded local startup | Speed + AI integration + distribution partnerships |

### 1.5 Distribution Strategy

- **Direct outreach:** WhatsApp/email to private school admins in Dhaka, Chittagong, Sylhet (start with 20 pilot schools free).

- **Education board partnerships:** Tie-ins with local education NGOs and coaching centers.

- **Freemium funnel:** Free tier for ≤50 students, no credit card required — lower acquisition friction.

- **Referral program:** Schools that refer another school get 2 months free.

- **Facebook Groups:** Bangladeshi school admin/teacher groups are active — content marketing works here.

- **Field agents:** Hire 1-2 part-time sales reps on commission in Year 1 (common and effective in BD market).

### 1.6 Pricing Model

| Tier | Price | Limit |

|---|---|---|

| Free | $0 | ≤50 students, 1 admin |

| Starter | $25/mo | ≤200 students |

| Growth | $50/mo | ≤500 students |

| Pro | $100/mo | Unlimited + AI credits + custom branding |

### 1.7 Build / No-Build Verdict

**VERDICT: BUILD — with a focused MVP first.**

The idea is validated by: (a) clear unmet need in an underpenetrated market, (b) weak local competition with poor UX and no AI, (c) strong data moat after onboarding, (d) you as a developer can reach MVP in 8–10 weeks without a team. The AI + Bangla combination is a genuine differentiator.

**One condition:** Do NOT build all 14 modules before talking to 10 real school admins. Get Phases 1–3 (auth + students + attendance) live within 6 weeks, put it in 3 pilot schools, and gather feedback before building finance/mobile.

---

## Part 2 — Tech Stack Decision

```

Frontend:   Next.js 14 (App Router) + TypeScript + Tailwind CSS + shadcn/ui

Backend:    Node.js + Express + TypeScript

ORM:        Prisma + PostgreSQL (Neon or Supabase for managed DB)

Auth:       JWT (access + refresh tokens) — custom, not NextAuth for this complexity

AI:         Anthropic Claude API (claude-sonnet-4-6) — NOT OpenAI (you're on Claude Code, keep it in ecosystem)

Payments:   Stripe (international) + SSLCommerz (Bangladesh local gateway)

SMS/Email:  Twilio (SMS) + Resend (email — better DX than SendGrid)

Mobile:     Expo (React Native) — shares types with web

PDF:        Puppeteer or @react-pdf/renderer

i18n:       next-intl (Next.js native, supports RTL/Unicode)

Animations: Framer Motion

Deployment: Docker + DigitalOcean App Platform (cheaper than AWS for early stage)

CI/CD:      GitHub Actions

```

**Why these choices over the prompt suggestions:**

- `shadcn/ui` over MUI/Ant Design: unstyled primitives, easier to theme per school, no bundle bloat.

- `Resend` over SendGrid: better developer experience, generous free tier, React Email templates.

- `Anthropic Claude API` over OpenAI: you're already in the Claude ecosystem, better pricing on Sonnet, same capability.

- `Neon` or `Supabase` PostgreSQL: managed, serverless-friendly, easy branching for dev/prod.

- `Expo` over bare React Native: faster setup, OTA updates, web target for free.

---

## Part 3 — MVP Scope & Timeline

### Phase Timeline Overview

| Phase | Modules | Duration | Who Does What |

|---|---|---|---|

| **P1** | Boilerplate + Auth + Multi-tenancy | Week 1–2 | Claude generates; you set up dirs + git + local DB |

| **P2** | Students module | Week 2–3 | Claude generates; you test CRUD locally |

| **P3** | Attendance module | Week 3–4 | Claude generates; you QA teacher flow |

| **P4** | Gradebook / Exams | Week 4–5 | Claude generates; you verify PDF output |

| **P5** | Fee Management | Week 5–6 | Claude generates; you test Stripe sandbox |

| **P6** | Notifications (SMS/Email) | Week 6–7 | Claude generates; you set up Twilio/Resend accounts |

| **P7** | AI Assistant | Week 7 | Claude generates; you provide Anthropic API key |

| **P8** | Admin Dashboard UI | Week 7–8 | Claude generates; you review theming |

| **P9** | Animations | Week 8 | Claude generates; you test transitions |

| **P10** | Localization (EN + Bangla) | Week 8–9 | Claude generates; you review Bangla strings |

| **P11** | Mobile App (Expo) | Week 9–10 | Claude generates; you test on device/simulator |

| **P12** | Docker + Deployment | Week 10–11 | Claude generates configs; you run docker-compose |

| **P13** | CI/CD Pipelines | Week 11 | Claude generates YAML; you connect GitHub repo |

**Pilot launch target: Week 6** (with P1–P5 only). Get 3 schools onboarded before finishing the rest.

---

## Part 4 — Development Plan with Claude Instructions Per Phase

> **How to use these prompts:** Each section below contains the exact context setup + prompt to paste into Claude Code at the start of that phase. Run them in a fresh focused session. You handle: `mkdir`, `git commit`, `npm install` confirmations, and `npm run dev` testing.

---

### PHASE 1 — Architecture + Boilerplate + Auth

**Your manual setup before prompting Claude:**

```

mkdir school-saas && cd school-saas

mkdir backend frontend

git init

git checkout -b main

```

**Claude Prompt (paste exactly):**

```

I'm building a multi-tenant School Management SaaS called "EduCore" targeting Bangladesh schools.

Tech stack decided:

- Backend: Node.js + Express + TypeScript in /backend

- Frontend: Next.js 14 App Router + TypeScript + Tailwind + shadcn/ui in /frontend

- ORM: Prisma with PostgreSQL

- Auth: JWT (access token 15min + refresh token 7d) stored in httpOnly cookies

- Roles: super-admin, school-admin, teacher, parent, student

Working directory: C:\Users\bhnbi\Music\SaaS

Tasks for this session:

1. Generate the /backend folder structure with Express + TypeScript:

- src/modules/{students,attendance,grades,finance,notifications,ai}

- src/middleware/{auth,tenant,errorHandler}

- src/config/{database,env,cors}

- prisma/schema.prisma with: School (tenant), User (with role enum), RefreshToken tables

- Multi-tenancy via schoolId on every row (shared DB, isolated rows strategy)

- JWT auth middleware that extracts schoolId + userId + role from token

- /auth routes: POST /register-school, POST /login, POST /refresh, POST /logout

- Role-based guard middleware

2. Generate the /frontend folder structure with Next.js 14:

- app/(auth)/login — login page

- app/(dashboard)/layout.tsx — dashboard shell

- lib/api.ts — axios instance with token refresh interceptor

- components/ui — shadcn/ui base components (Button, Input, Card, Badge)

- middleware.ts for Next.js route protection by role

3. Per-school theming: each School record has primaryColor, logoUrl fields. Frontend reads these from /api/tenant/config and injects CSS variables on the root layout.

Do NOT run npm install — just generate all file contents. I'll install dependencies myself.

```

---

### PHASE 2 — Student Module

**Your manual setup before prompting:**

```

# After running npm install in /backend and /frontend

# Confirm Prisma is connected: npx prisma db push

# Start backend: npm run dev

```

**Claude Prompt:**

```

Context: Multi-tenant School SaaS backend at C:\Users\bhnbi\Music\SaaS\backend.

Prisma + PostgreSQL connected. Auth middleware working. schoolId available on req.tenant.

Phase 2: Build the Student module.

Backend tasks:

1. Add to prisma/schema.prisma:

- Student model: id, schoolId(FK), firstName, lastName, dateOfBirth, gender, classId(FK), section, rollNumber, photoUrl, contactPhone, guardianName, guardianPhone, guardianEmail, address, enrollmentDate, status(active/inactive/graduated), createdAt

- Class model: id, schoolId, name(e.g. "Grade 6"), section, academicYear

2. Generate src/modules/students/:

- students.routes.ts: GET /students, POST /students, GET /students/:id, PUT /students/:id, DELETE /students/:id

- students.controller.ts with pagination (page, limit, search, classId filters)

- students.service.ts with Prisma queries (always filter by req.tenant.schoolId)

- students.validator.ts using zod

3. Protect all routes: requires role teacher | school-admin | super-admin

Frontend tasks (C:\Users\bhnbi\Music\SaaS\frontend):

1. app/(dashboard)/students/page.tsx:

- Table with columns: photo, name, class, section, roll, guardian phone, status, actions

- Search bar, class filter dropdown, pagination

- "Add Student" button opens a slide-over drawer

2. components/students/StudentForm.tsx:

- React Hook Form + zod validation

- Fields matching the schema above

- Photo upload (to /api/upload, returns URL)

3. components/students/StudentTable.tsx:

- shadcn/ui Table component

- Edit / Delete actions with confirmation dialog

Use TypeScript throughout. No console.log statements. Error handling via the global error middleware already in place.

```

---

### PHASE 3 — Attendance Module

**Your manual setup:**

```

# Test student CRUD manually via Postman or browser before this phase

# git commit -m "feat: student module"

```

**Claude Prompt:**

```

Context: School SaaS at C:\Users\bhnbi\Music\SaaS. Students module complete.

Phase 3: Build the Attendance feature.

Backend:

1. Add to Prisma schema:

- Attendance model: id, schoolId, studentId(FK), classId(FK), date(Date), status(present/absent/late/excused), markedBy(userId FK), note, createdAt

- Unique constraint on [studentId, date]

2. src/modules/attendance/:

- POST /attendance/mark — accepts { classId, date, records: [{studentId, status, note}] }, bulk upsert

- GET /attendance?classId=&date= — returns full class attendance for a date

- GET /attendance/student/:studentId?from=&to= — attendance history for one student

- GET /attendance/summary?classId=&month= — monthly stats (present%, absent count)

- Only teachers/admins of the same school can access (req.tenant.schoolId filter always applied)

Frontend:

1. app/(dashboard)/attendance/page.tsx:

- Teacher selects class + date (DatePicker, defaults to today)

- Loads all students for that class

- Grid/checklist: each row = student name + radio/toggle (Present / Absent / Late / Excused)

- "Submit Attendance" button — bulk POST

- If attendance already marked for that date, show read-only with edit option

2. app/(dashboard)/attendance/history/page.tsx:

- Filter by class + date range

- Table showing daily attendance with color-coded status badges

- Summary row: present%, absent count per student

3. Use optimistic UI updates (mark as present immediately, revert on error)

TypeScript, Prisma, shadcn/ui. No new dependencies beyond what's installed.

```

---

### PHASE 4 — Gradebook / Exams Module

**Your manual setup:**

```

# git commit -m "feat: attendance module"

# Test teacher attendance flow in browser

```

**Claude Prompt:**

```

Context: School SaaS C:\Users\bhnbi\Music\SaaS. Auth + Students + Attendance working.

Phase 4: Gradebook and Exams module.

Backend:

1. Prisma schema additions:

- Exam: id, schoolId, name, classId(FK), subject, examDate, totalMarks, passingMarks, createdBy, createdAt

- Grade: id, schoolId, examId(FK), studentId(FK), marksObtained, grade(A+/A/B etc auto-computed), remarks, gradedBy, createdAt

- GradeThreshold: id, schoolId, minPercent, maxPercent, label (configurable per school)

2. Endpoints:

- CRUD /exams (teacher/admin)

- POST /grades/bulk — submit marks for all students in an exam at once

- GET /grades?examId= — all grades for an exam

- GET /grades/student/:studentId — all exam grades for a student

- GET /grades/report-card?studentId=&term= — aggregated report card data

Frontend:

1. app/(dashboard)/exams/page.tsx — list exams, create exam form

2. app/(dashboard)/exams/[examId]/marks/page.tsx:

- Table: each row = student, input field for marks

- Real-time grade label display as teacher types (e.g. 85/100 → "A")

- Bulk save

3. app/(dashboard)/students/[studentId]/report-card/page.tsx:

- Report card table: exam name, subject, marks, grade, rank

- Averages row, overall performance band

- "Generate PDF" button — calls @react-pdf/renderer to produce a printable report card

- "Auto-generate AI Summary" button — calls POST /ai/summarize-student (Phase 7 stub for now, just show placeholder)

Generate the PDF template as a React component using @react-pdf/renderer.

```

---

### PHASE 5 — Fee Management

**Your manual setup:**

```

# git commit -m "feat: gradebook module"

# Create Stripe account at stripe.com, get test API keys

# Set STRIPE_SECRET_KEY in backend/.env

```

**Claude Prompt:**

```

Context: School SaaS C:\Users\bhnbi\Music\SaaS. Grades module done.

Phase 5: Fee Management system.

Backend:

1. Prisma schema:

- FeeStructure: id, schoolId, name(e.g. "Tuition Fee Grade 6"), classId(FK), amount, frequency(monthly/term/annual), academicYear

- Invoice: id, schoolId, studentId(FK), feeStructureId(FK), amount, dueDate, paidAt, paidAmount, status(pending/paid/partial/overdue), stripePaymentIntentId, receiptUrl

2. Endpoints:

- CRUD /fee-structures (school-admin only)

- GET /invoices?studentId= — invoices for a student

- POST /invoices/generate-bulk — auto-create invoices for all students in a class based on FeeStructure

- POST /payments/create-intent — creates Stripe PaymentIntent, returns clientSecret

- POST /payments/webhook — Stripe webhook to mark Invoice as paid

- GET /invoices/:id/receipt — generate PDF receipt (Puppeteer or @react-pdf/renderer)

- GET /finance/dashboard — summary: total collected, pending, overdue (this month)

Frontend:

1. app/(dashboard)/finance/page.tsx (finance staff view):

- Summary cards: total collected, pending, overdue

- Table of invoices with filters: status, class, date range

- Bulk invoice generation button

2. app/(dashboard)/finance/fee-structures/page.tsx — CRUD fee structures

3. app/(parent)/fees/page.tsx (parent portal):

- Lists child's invoices with status badges

- "Pay Now" button → Stripe Elements embedded checkout

- Download receipt link for paid invoices

Use Stripe's Node.js SDK on backend. Use @stripe/react-stripe-js on frontend for Elements.

Include webhook signature validation. Handle idempotency on payment recording.

```

---

### PHASE 6 — Notifications & Communication

**Your manual setup:**

```

# git commit -m "feat: fee management"

# Sign up for Resend (resend.com) — get API key

# Sign up for Twilio — get Account SID, Auth Token, phone number

# Add to backend/.env: RESEND_API_KEY, TWILIO_ACCOUNT_SID, TWILIO_AUTH_TOKEN, TWILIO_FROM

```

**Claude Prompt:**

```

Context: School SaaS C:\Users\bhnbi\Music\SaaS. Finance module done.

Phase 6: Notifications and Communication.

Backend:

1. src/services/notification.service.ts:

- sendEmail(to, subject, htmlBody) using Resend SDK

- sendSMS(to, body) using Twilio SDK

- Templates: use React Email (@react-email/components) for HTML emails

2. src/jobs/ — simple in-process scheduled jobs (use node-cron):

- daily at 8am: find invoices where dueDate = today, send SMS+email to parent

- daily at 7pm: find students absent today, send SMS alert to guardianPhone

3. Notification model in Prisma: id, schoolId, recipientId, type, channel(sms/email/in-app), subject, body, sentAt, status

4. POST /notifications/broadcast — admin sends a message to a group (class/role/all)

- Body: { targetGroup, subject, message, channels: ['sms','email'] }

- Substitutes {{studentName}}, {{schoolName}}, {{amount}} etc from DB

Frontend:

1. app/(dashboard)/notifications/page.tsx:

- Compose form: recipient group selector, subject, message body with {{variable}} hints

- Channel toggles: SMS / Email / In-App

- Preview mode showing rendered message with sample data

- Send button with confirmation + progress indicator

2. Notification log table: all sent notifications with status, channel, recipient count

3. Bell icon in nav with unread in-app notification count (polling every 30s or WebSocket if you want to extend later)

React Email templates should be in /frontend/emails/ as .tsx files.

```

---

### PHASE 7 — AI-Powered Assistant (Claude API)

**Your manual setup:**

```

# git commit -m "feat: notifications"

# You already have an Anthropic API key (you're using Claude Code)

# Add to backend/.env: ANTHROPIC_API_KEY=sk-ant-...

```

**Claude Prompt:**

```

Context: School SaaS C:\Users\bhnbi\Music\SaaS. All core modules done.

Phase 7: AI-Powered Assistant using the Anthropic Claude API.

Backend (src/modules/ai/):

1. Install: @anthropic-ai/sdk

2. ai.service.ts:

- Uses claude-sonnet-4-6 model (latest, not OpenAI)

- Enable prompt caching (cache_control: "ephemeral") on the system prompt since it's repeated per school

- Function: generateStudentSummary(studentId, schoolId):

* Fetches student record, last 3 exams grades, attendance % for current term from DB

* Constructs a structured prompt with this data

* Returns a 2-3 paragraph narrative summary suitable for a report card

- Function: generateAttendanceAlert(studentId, schoolId):

* Returns a concise parent-friendly SMS/email message about attendance

- Function: answerAdminQuery(question, schoolId):

* Gives the school admin a natural language answer about their school data

* E.g. "Which students are at risk of failing this term?" — queries grades, returns names + reasons

3. Endpoints:

- POST /ai/student-summary — body: { studentId } — returns { summary: string }

- POST /ai/attendance-alert — body: { studentId } — returns { message: string }

- POST /ai/admin-query — body: { question: string } — returns { answer: string }

- All endpoints require school-admin or teacher role

- Rate limit: 10 AI calls per school per hour (use a simple in-memory counter or Redis if available)

Frontend:

1. On the report card page (app/(dashboard)/students/[studentId]/report-card/page.tsx):

- "Generate AI Summary" button — calls POST /ai/student-summary

- Shows streaming text response with a typing animation (use ReadableStream from fetch)

- Summary is editable (textarea) before saving to PDF

2. app/(dashboard)/ai/page.tsx — Admin AI Query interface:

- Textarea for natural language question

- Submit → shows answer in a card below

- Example prompts shown as clickable chips: "Who missed more than 10 days?", "Show top performers in Grade 8"

Use streaming responses from the Anthropic SDK (stream: true) so the UI feels fast.

Implement prompt caching on the system prompt to reduce API costs.

```

---

### PHASE 8 — Admin Dashboard UI Polish

**Your manual setup:**

```

# git commit -m "feat: AI assistant"

# Visually review all pages in browser before this phase

# Note any layout/spacing issues to mention in the prompt

```

**Claude Prompt:**

```

Context: School SaaS C:\Users\bhnbi\Music\SaaS. All modules exist but need a polished unified dashboard.

Phase 8: Admin Dashboard UI polish.

Tasks:

1. app/(dashboard)/layout.tsx — responsive sidebar layout:

- Collapsible sidebar with icons + labels (Lucide icons)

- Nav items: Dashboard, Students, Attendance, Exams, Finance, Notifications, AI Assistant, Settings

- Top navbar: school name/logo, user avatar dropdown (profile, logout), notification bell

- Mobile: sidebar becomes a bottom tab bar or hamburger drawer

2. app/(dashboard)/page.tsx — Home dashboard with stat cards:

- Total students, today's attendance %, pending fees, upcoming exams

- Recharts line chart: attendance trend over last 30 days

- Recharts bar chart: class-wise fee collection

- Recent activity feed: last 5 events (new student enrolled, fee paid, etc.)

3. Per-school theming (complete the stub from Phase 1):

- Settings page: school admin can update primaryColor, logoUrl, secondaryColor

- These are saved to the School record and served via GET /api/tenant/config

- Frontend root layout applies: document.documentElement.style.setProperty('--primary', school.primaryColor)

- shadcn/ui components already use CSS variables — theming works automatically

4. Dark/light mode toggle using next-themes:

- Persisted in localStorage

- Toggle button in top navbar

5. Ensure all pages are responsive (mobile-friendly tables use horizontal scroll with sticky first column).

Use shadcn/ui components exclusively (no MUI, no Ant Design). Keep Tailwind utility classes consistent.

```

---

### PHASE 9 — Animations

**Your manual setup:**

```

# cd frontend && npm install framer-motion

# git commit -m "feat: dashboard UI polish"

```

**Claude Prompt:**

```

Context: School SaaS frontend at C:\Users\bhnbi\Music\SaaS\frontend. Dashboard UI polished.

Phase 9: Add Framer Motion animations. Keep them subtle — this is a professional SaaS tool, not a portfolio site.

Specific animations to add:

1. Page transitions: wrap app/(dashboard)/layout.tsx children in AnimatePresence with a fade+slide (y: 8 → 0, opacity 0 → 1, duration 0.2s). Use usePathname() as key.

2. Sidebar nav items: stagger children on mount (each item fades in 50ms apart).

3. Stat cards on dashboard: scale from 0.96 → 1 + fade in on mount, staggered.

4. Table rows: fade in staggered when data loads (replace skeleton loaders with animated rows).

5. Form validation errors: shake animation (x: [-4, 4, -4, 4, 0]) on submit if validation fails.

6. Modal/drawer open: slide in from right for drawers, scale+fade for modals.

7. AI typing animation: already streaming — add a blinking cursor character that disappears when done.

8. Notification toast: slide in from top-right, auto-dismiss with a progress bar.

Do NOT animate: tables scrolling, every button hover (use CSS for that), data fetching spinners (use shadcn Skeleton).

Export all animation variants to frontend/lib/animations.ts so they're reusable across pages.

```

---

### PHASE 10 — Localization (English + Bangla)

**Your manual setup:**

```

# cd frontend && npm install next-intl

# git commit -m "feat: animations"

# Prepare: you will need to review Bangla strings for accuracy

```

**Claude Prompt:**

```

Context: School SaaS frontend at C:\Users\bhnbi\Music\SaaS\frontend.

Phase 10: Add i18n with next-intl for English (en) and Bangla (bn).

Setup:

1. next.config.ts: add next-intl plugin

2. middleware.ts: detect locale from cookie/Accept-Language, default to 'en'

3. messages/en.json — all UI strings in English

4. messages/bn.json — all UI strings in Bangla (use proper Unicode, e.g. "শিক্ষার্থী" for "Student")

5. Language switcher component in top navbar: flag icon + "EN / বাংলা" toggle, saves to cookie

Strings to translate (at minimum):

- All navigation labels

- All page titles and section headers

- All form labels and placeholders

- All button labels

- All table column headers

- Status values (Present/Absent → উপস্থিত/অনুপস্থিত)

- All error and success messages

- Dashboard stat card labels

Font handling:

- Import Hind Siliguri from Google Fonts for Bangla text (excellent legibility, covers Bengali Unicode)

- Apply conditionally: if locale === 'bn', apply className="font-bangla"

- Ensure Bangla numbers render correctly (use Intl.NumberFormat with locale 'bn-BD' for amounts)

RTL: Bangla is LTR so no RTL switch needed.

Generate both JSON files completely — do not use placeholder strings.

Use useTranslations() hook throughout all existing components.

```

---

### PHASE 11 — Mobile App (Expo / React Native)

**Your manual setup:**

```

# From C:\Users\bhnbi\Music\SaaS:

# npx create-expo-app mobile --template blank-typescript

# cd mobile && npx expo install expo-secure-store expo-notifications @react-navigation/native

# git commit -m "feat: i18n"

# You'll test on Expo Go app on your phone (scan QR)

```

**Claude Prompt:**

```

Context: School SaaS at C:\Users\bhnbi\Music\SaaS. Expo app scaffolded at /mobile.

Backend API is at http://localhost:3001/api (dev) or https://api.educore.app (prod).

Phase 11: Parent mobile app.

App structure (src/):

- screens/LoginScreen.tsx — email/password login, calls POST /auth/login, stores JWT in expo-secure-store

- screens/HomeScreen.tsx — parent home: child name, today's attendance status, pending fee amount

- screens/AttendanceScreen.tsx — calendar view of child's attendance (color-coded days)

- screens/GradesScreen.tsx — list of exams + marks, term average, letter grade

- screens/FeesScreen.tsx — outstanding invoices, "Pay Online" button (opens Stripe Checkout in WebBrowser)

- screens/NotificationsScreen.tsx — list of notifications received

- navigation/AppNavigator.tsx — stack + bottom tabs

Offline capability:

- Use @react-native-async-storage/async-storage to cache: last attendance list, last grades, last invoices

- On load: show cached data immediately, then refresh in background

- Show "Last updated: X minutes ago" indicator

Push notifications:

- Use expo-notifications to register device token

- Send token to backend POST /devices/register on login

- Backend stores token per user and uses Expo Push API to send notifications

UI: use @react-navigation/bottom-tabs for main nav. NativeWind (Tailwind for RN) for styling.

Match the web app's color scheme using the school's primaryColor from the tenant config API.

Keep the app simple — parents only. No teacher or admin features in mobile v1.

```

---

### PHASE 12 — Docker & Deployment

**Your manual setup:**

```

# git commit -m "feat: mobile app"

# Sign up for DigitalOcean (get $200 credit with student/referral link)

# Create a PostgreSQL managed database on DO

# Push repo to GitHub

```

**Claude Prompt:**

```

Context: School SaaS at C:\Users\bhnbi\Music\SaaS.

Structure: /backend (Express), /frontend (Next.js), /mobile (Expo).

Phase 12: Docker and deployment configuration.

Generate:

1. backend/Dockerfile:

- Multi-stage: build stage (compile TS) + runtime stage (node:20-alpine)

- Copies only dist/ and node_modules (prod deps only)

- Runs prisma generate + migrations on startup via entrypoint script

2. frontend/Dockerfile:

- Multi-stage: deps → builder → runner (node:20-alpine)

- Next.js standalone output mode (output: 'standalone' in next.config.ts)

- NEXT_PUBLIC_API_URL as build arg

3. docker-compose.yml (for local full-stack testing):

- services: postgres, backend, frontend

- postgres: postgres:16-alpine with volume

- backend: depends_on postgres, env_file: .env

- frontend: depends_on backend

- Exposes: postgres:5432, backend:3001, frontend:3000

4. docker-compose.prod.yml override for production (no postgres service, uses external managed DB URL)

5. .env.example files for both backend and frontend with all required variables documented

6. DigitalOcean App Platform spec file (app.yaml):

- Two services: backend (Docker) + frontend (Docker)

- Env vars referencing DO managed DB

- Health check endpoints: GET /health on backend

7. backend/src/scripts/migrate.ts — runs Prisma migrations programmatically on deploy

8. deploy.sh — convenience script: builds images, pushes to DO Container Registry, triggers deploy

Do NOT generate Kubernetes configs — App Platform is sufficient for early stage and much simpler.

```

---

### PHASE 13 — CI/CD Pipelines

**Your manual setup:**

```

# Ensure repo is on GitHub

# Add secrets to GitHub repo settings:

#   DOCKERHUB_TOKEN or DO_REGISTRY_TOKEN

#   DO_APP_ID (from DigitalOcean)

#   DATABASE_URL (staging)

# git commit -m "feat: docker deployment"

```

**Claude Prompt:**

```

Context: School SaaS at C:\Users\bhnbi\Music\SaaS. Docker configs done. Repo on GitHub.

Phase 13: GitHub Actions CI/CD.

Generate .github/workflows/:

1. ci.yml — runs on every push and PR to main/develop:

- Job 1 (backend-lint-test):

* Checkout, setup Node 20

* cd backend && npm ci

* Run ESLint + TypeScript check (tsc --noEmit)

* Start a PostgreSQL service container for tests

* Run prisma migrate deploy + npm test

- Job 2 (frontend-lint-build):

* Checkout, setup Node 20

* cd frontend && npm ci

* Run ESLint + TypeScript check

* Run next build (catches build errors)

- Job 3 (security-scan):

* Run npm audit --audit-level=high on both backend and frontend

* Run trivy filesystem scan on Dockerfiles

2. deploy.yml — runs on push to main only, after ci.yml passes:

- Build and push backend Docker image to DO Container Registry

- Build and push frontend Docker image to DO Container Registry

- Trigger DigitalOcean App Platform deploy via DO API (curl to deploy endpoint)

- Post deploy notification to a Slack webhook (or skip if no Slack)

3. pr-checks.yml — runs on PRs:

- Check that migration files are not modified after being applied (prevent accidental schema rollbacks)

- Check that .env files are not committed (grep for secrets pattern)

- Add PR comment with test coverage summary

Include proper caching: cache node_modules between runs using actions/cache with package-lock.json hash as key.

```

---

## Part 5 — Manual Tasks You Own (Save Claude Tokens)

These tasks are best done by you directly — they don't benefit from Claude generation and keeping them manual saves significant context:

| Task | Command / Action |

|---|---|

| Create directories | `mkdir -p backend/src/modules/...` |

| Git init + branching | `git init`, `git checkout -b feature/...` |

| npm install | `npm install <packages>` after Claude generates package.json |

| Run local DB | `docker run -e POSTGRES_PASSWORD=... postgres:16` or use Neon free tier |

| Prisma migrate | `npx prisma migrate dev --name <migration-name>` |

| Test APIs | Use Bruno (free, local, like Postman) or curl |

| Start dev servers | `npm run dev` in /backend and /frontend simultaneously |

| Review generated Bangla strings | You speak the language better than Claude |

| Test mobile app on device | Install Expo Go, scan QR from `npx expo start` |

| Set up external accounts | Stripe, Twilio, Resend, DigitalOcean, GitHub |

| Docker local test | `docker-compose up --build` |

| Review security scan output | `npm audit`, Trivy results |

---

## Part 6 — Database Schema Summary (Quick Reference)

```

School          → id, name, slug, primaryColor, logoUrl, plan, createdAt

User            → id, schoolId*, role, email, passwordHash, name, phone, photoUrl

Student         → id, schoolId*, classId*, firstName, lastName, ...guardian fields

Class           → id, schoolId*, name, section, academicYear

Attendance      → id, schoolId*, studentId*, classId*, date, status, markedBy*

Exam            → id, schoolId*, classId*, name, subject, examDate, totalMarks

Grade           → id, schoolId*, examId*, studentId*, marksObtained, grade

FeeStructure    → id, schoolId*, classId*, name, amount, frequency, academicYear

Invoice         → id, schoolId*, studentId*, feeStructureId*, amount, status, dueDate

Notification    → id, schoolId*, recipientId*, type, channel, body, sentAt

Device          → id, userId*, pushToken, platform (for Expo push)

RefreshToken    → id, userId*, token, expiresAt

```

`*` = foreign key. All tables have `schoolId` for multi-tenant isolation.

---

## Part 7 — Cost Estimate (Monthly, at 50 active schools)

| Service | Cost/mo |

|---|---|

| DigitalOcean App Platform (2 services) | $24 |

| DigitalOcean Managed PostgreSQL | $15 |

| Resend (email) | $0 (free tier) |

| Twilio SMS (est. 1000 msgs) | $7.50 |

| Anthropic Claude API (est. 500K tokens) | ~$3 |

| Stripe (2.9% + 30¢ per transaction) | Variable |

| **Total infrastructure** | **~$50/mo** |

| Revenue at 50 schools × $25/mo | **$1,250/mo** |

| **Gross margin** | **~96%** |

---

## Verification Plan

After each phase, before committing:

1. Backend: hit all new endpoints via Bruno/curl with valid + invalid tokens

2. Frontend: navigate all new pages, test empty states and error states

3. Multi-tenancy: create 2 schools, verify data is isolated (school A can't see school B's students)

4. Mobile: scan QR on device and test the happy path

5. Deployment: run `docker-compose up` and verify the full stack starts cleanly

6. CI: push a branch and confirm GitHub Actions green before merging to main